Report of the video conference of the IPPC ePhyto steering Group

2 February 2016

Participants:

Walter Alessandrini (AR), Maoyu Chen (CN), Christian Dellis (US), Craig Fedchock (IPPC Secretariat), Nico Horn (NL, chair), Peter Neimanis (AU), Shane Sela (IPPC Secretariat) and Josiah Syanda (KE).

Members absent:

Diego Quiroga (AR),

- Introductions

Shane Sela was introduced by the Chair and he provided a brief summary of his role as the IPPC ePhyto Project Manager. He will be supporting the work of the IPPC ePhyto project and the ePhyto Steering Group.

- Report of the 2nd International Symposium and review of the newsletter

The Chair noted that the report of the symposium has been posted to the International Phytosanitary Portal (IPP) along with all of the workshop presentations. The Secretariat noted that the ePhyto website was being updated.

The Chair noted that the newsletter has also been circulated, comments received and reviewed and changes incorporated where appropriate. The Newsletter will be posted to the IPP soon. A member added that two factsheets have also been developed and circulated to the members for review. The member agreed to recirculate the factsheet and accept comments with a deadline of 5 February.

- Survey

The IPPC readiness survey was discussed. Members noted that they had agreed to postpone the deadline for the survey for two weeks given that Christmas and New Year’s Day made completion difficult for some countries. It was noted that about 50 completed surveys had been received by the deadline. A proposed revised schedule for the next steps is:

- Deadline for replies: 29 January 2016

- Draft criteria for the evaluation of the survey sent to the ESG by 5 February 2016

- Finalized criteria by 12 February 2016

- Completed analysis of the results provided to ESG by 12 February 2016

- ESG to discuss country selection during teleconference of 22 February 2016

- ESG to propose country selection by email by 24 February 2016

- Letter from IPPC Secretariat to countries to seek their commitment for participation on the pilot at the latest by 26 February  2016

- Responses from countries to be received by 22 March 2016

- Recommendations to Bureau by 25 March 2016

- Bureau to take decision at March meeting, for announcement at CPM-11 (2016)

The members discussed at length the content of the letter to countries seeking their commitment to participate in the pilot. The members concluded that although a decision regarding which countries should participate in the pilot can only be taken by the Bureau, the letter should indicate that:

- The countries have been selected in the first round as possible candidates for joining the pilot and that a final decision has not been taken yet;

- Countries should seek in-country management support for participating on the pilot;

- Countries should provide a commitment to the IPPC Secretariat indicating willingness to participate;

- An initial discussion on participation will be held in conjunction with CPM-11 and that country representatives  to CPM-11 should include those knowledgeable in ePhyto or should be well briefed on the topic of ePhyto;

- That further technical details will be provided to countries following CPM-11

- Harmonisation of mapping and XML schema

Members indicated that work had been undertaken to advance mapping and the development of code lists. However, the work was proving very complex and it was noted that some harmonization work was extending beyond the requirements in ISPM 12.  A document is under preparation and will be circulated to the ESG soon. For example, it was noted that some status codes used by countries are different from those that may be prescribed for a generic system. As a result, countries with existing national systems may be required to conform to these codes. The group agreed that the Secretariat should consult with the UNICC to determine what flexibility there could be with the system in allowing for on the fly changes to accommodate harmonization after initial system build. The Secretariat should also determine when the details of mapping and status codes are required for building the hub and the generic system.

- Side session CPM

The Secretariat reported that a side session will be held earlier in the week of CPM-11. The members agreed that a presentation on the current status of ePhyto should be provided and should cover the following topics:

- A brief background on ePhyto and the proposed structure of a hub and generic national system;

- An overview of the STDF project and the specifications;

- An overview of the project plan, timing for development and proposed elements for training/workshops during the pilot-phase;

- The support by UNICC in project development and the proposed linkages to other international organizations;

- Identification of pilot participants;

- The status of the project to that point;

- Prospects for other countries to join after the pilot;

- Regional workshop in Africa

A detailed workshop proposal has been provided to the IPPC Secretariat; however, finances are needed to organize the workshop. The IPPC Secretariat is seeking sources of funds, but feels confident that these should be available to advance the workshop in November 2016.

A face-to-face meeting of the ESG has been proposed to coincide with the workshop. However, a member noted that travel to certain countries is not permitted by national organizations on the basis of security concerns.  The Chair affirmed that options should be explored to permit all members of the ESG to participate in at least the face-to-face meeting of the ESG.

- Next face-to-face meeting ESG

The members discussed the possibility of the next face to face meeting. Some members felt that a meeting adjoining CPM-11 would be useful, while other proposed meeting later in early summer 2016. The Chair concluded the discussion by proposing an email discussion to resolve a date appropriate for all members’ attendance.

A draft work plan was also prepared and briefly presented. This will be circulated to the ESG members for comments and additions.

- Other business

A member noted that it is not fully clear when the STDF project can actually start. The Secretariat will discuss the timing of the project with STDF in Geneva during the week of  12 February and will then report back to the ESG.

The Chair noted that ePhyto Global Solutions document in its description of the hub mentions that the ePhytos will not be encrypted during temporary storage in the hub. The decision is not in keeping with earlier decisions of the ESG and may not reflect the instructions of CPM. The Chair agreed to circulate an email on the issue to find a solution.

- Next meeting

The next teleconference was proposed for 22 February 2016 at 2100 hours (China time)

Action items

|  | Action | Lead | Due Date |
| --- | --- | --- | --- |
| 1. | Circulate factsheets to ESG | Peter | February 5 |
| 2. | Circulation of summary of terms of reference for various advisory bodies | Shane | February 5 |
| 3. | Circulate criteria for country selection | Peter | February 5 |
| 4. | Circulate summary of survey results | Chin | February 12 |
| 5. | Identify funding sources for awareness workshop in Africa and Near East | Craig | TBD |
| 6. | Draft PowerPoint presentation for CPM-11 side session | Shane | March 4 |
| 7. | Finalize mapping of generic system | Christian/Walter | June |
| 8. | Finalize Global Solutions document | Peter | February 12 |
| 9. | Circulate draft report to CPM | Craig | February 12 |
| 10. | Finalize contract with UNICC | Craig/Shane | TBD |
| - 11. | - Finalize STDF project plan | Craig | TBD |
| 12. | Draft and circulate to ESG letter to countries seeking commitment | Shane | February 5 |
| 13. | Issue Newsletter | Shane | February |
| 14. | Circulate draft work plan for 2016 | Shane | February 5 |