Report of the video conference of the IPPC ePhyto steering Group

22 February 2016

Participants:

Christian Dellis (US), Craig Fedchock (IPPC Secretariat), Nico Horn (NL, Chair), Peter Neimanis (AU), and Shane Sela (IPPC Secretariat)

Members unable to attend:

Walter Alessandrini (AR), Maoyu Chen (CN), Diego Quiroga (AR), Josiah Syanda (KE)

- Update on discussions in Geneva

Craig and Shane summarized their meetings with International Grain Trade Coalition, UNICC, UNCTAD, UNEP and the STDF. The following are key outcomes of the meetings:

- The IPPC Secretariat met with IGTC, who agreed to lead the formation of an Industry Advisory Group (IAG) consisting of members from the trade sectors of grain, horticultural crops, floriculture, seed producers, forestry, etc. The IAG would provide advice to the IPPC secretariat and the project steering and technical committees on practical trade issues associated with ePhyto development. The IPPC Secretariat agreed to draft a terms of reference (ToR) for the IAG and seek IGTC’s input into the ToR.

- The UNICC reiterated its commitment to developing the system within the specified time frames and noted that contracting could be done under an existing MOU between UNICC and FAO. The UNICC also agreed to review existing software for fit to the system. UNICC requested that the IPPC Secretariat initiate a request that national plant protection organizations (NPPOs) seek companies with software that could be used for the generic ePhyto system and that they submit these to UNICC for review. UNICC agreed to develop criteria for the evaluation of viable software;

- The IPPC Secretariat also met with UNEP (CITES) and was informed about the UNEP project for the issuance of electronic permits for the movement of regulated commodities. UNEP indicated that they had developed some training initiatives which may assist the IPPC in implementing ePhyto. CITES/UNEP agreed to participate on the project steering group;

- The UNCTAD provided a demonstration of ASYCER which appears to be  feasible as a generic ePhyto option;

- IPPC Secretariat and STDF reviewed the project plan and adjustments to improve the clarity of the plan were agreed to. This included adjusting the terms of reference of the governance bodies to ensure that oversight and advice included other international organizations including OIE, CODEX, WCO, etc. The IPPC Secretariat agreed to amend the plan and resubmit it to the STDF Secretariat within a few weeks. Project initiation cannot commence until the project plan is updated which is expected to occur in April.

- Selection of countries for the pilots, for the hub and for the generic national system.

Peter provided an update on the work done in summarizing the outcomes of the survey. Based upon this work, 8 countries with existing systems were proposed as candidates for testing the hub. A further 7 countries without systems but with sufficient infrastructure and capacities to implement the generic system were also proposed as candidates. The group agreed to consider the proposal and to provide comments by email; so that letters can be sent to countries seeking their commitment to participate. Nico will send the proposal around by mail to involve all ESG members in this selection.

- Side session CPM

Craig noted that the side session will occur on 4th April 2016 after the afternoon session of CPM. A draft presentation has been developed and the ESG was requested to review the presentation and to provide comments.

- Face-to-face meeting linked to CPM

The option of a face-to-face meeting of the ESG associated with the CPM early April in Rome was discussed. Members noted that not all SG members will be available for meeting prior to CPM. A meeting on the weekend is difficult in FAO buildings due to security issues and not all ESG members are available following CPM. Therefore it was considered not feasible to have an ESG meeting associated with CPM.

The members noted that it is very important to have a face-to-face meeting of the ESG in the coming months. Therefore a proposal to have a meeting in late April or May would be explored.

- Any other business

Christian noted that the delay in getting STDF approval for the project should not slow down preparations. He noted that the U.S. is intending to provide separate funding to support ongoing implementation of the hub. He suggested that this funding could be leveraged in the short term to support commencing the evaluation of generic systems by UNICC while awaiting STDF commitment of funding. Craig agreed to discuss this option with U.S. representatives.

Action items

|  | Action | Lead | Due Date |
| --- | --- | --- | --- |
|  | Feedback on pilot country selection to Nico | Members | 26 February |
|  | Feedback on dates for ESG face to face meeting via doodle poll | Members | 26 February |
|  | Circulate proposed CPM side session presentation for comments | Shane | February 22 |
|  | Draft letter seeking submissions from NPPOs on potential software providers for a generic system | Shane | 11 March |
|  | Circulate update to draft work plan for 2016 | Shane | 4 March |
|  | Identify funding sources for awareness workshop in Africa and Near East | Craig | TBD |
|  | Finalize mapping of generic system | Christian/Walter | June |
|  | - Determine options for leveraging funding proposed by U.S. for funding the hub system to commence UNICC work on assessing a generic system | Craig | 11 March |
|  | - Finalize STDF project plan | Craig/Shane | 26 February |
|  | Finalize contract with UNICC | Craig/Shane | TBD |