Report of the conference call of the IPPC ePhyto Project Technical Committee (ePhyto Steering Group)

6 July 2016

Participants:

Maoyu Chen (CN), Mostafa Abdelaziz (EG), Christian Dellis (US), Craig Fedchock, (IPPC Secretariat), Nico Horn (NL, Chair), Chin Karunaratne (AU), Peter Neimanis (AU), Shashank Rai (UNICC), Josiah Syanda (KE), Venkat Venkateswaran (UNICC) and Shane Sela (IPPC Secretariat)

Members unable to attend:

Walter Alessandrini (AR), and Kyu-Ock Yim (CPM Bureau)

# Update from Standard and Trade Development Facility (STDF) e-cert seminar and Project Advisory Committee (PAC) meeting

The STDF meeting was considered to be very successful although some information presented was well known to members. The meeting reviewed existing international SPS and electronic data exchange standards and outline a number of standard-setting gaps. It also reviewed initiatives to streamline the automation of trade procedures and facilitate implementation of paperless trade and presented countries’ experiences on implementing paperless trade.

The PAC meeting was also very successful. It was divided into two sessions. The morning session included Industry Advisory Group (IAG) members, Project Technical Committee (PTC) members and PAC members. The afternoon session was a more technical discussion on the Solution and was attended by PTC members and PAC members. During the morning session the IAG and PTC provided an overview and their perspectives on the project. For the most part participants were very supportive of the project proposal, the governance structure and the considerations of various perspectives in ensuring that the Solution considers both government and business requirements. It was noted that some PAC and IAG members were requesting the inclusion of requirements that are outside the scope of the project. These include proposals for integrating functionality for the transfer of data between industrial and other government department systems. Although the ability to transfer data may not be readily available in the ePhyto Solution at development, consideration will be given to ensuring that data is interoperable.

# Update on agreements with UNICC

The IPPC Secretariat indicated that a proposed project agreement has been approved by FAO based upon funding received from the United States. The project agreement should be in place within a few days. This will allow UNICC to commence their reviews of existing technology and to start defining the technical standards for the generic ePhyto national system (GENS) and the hub.

# STDF project plan

The IPPC Secretariat noted that the project plan is currently under review by the STDF. Comments on the plan were expected to be returned to the Secretariat by the end of the week. Once the comments were received, it was expected that the Secretariat could address these within a few days, with the expectation that the plan would be finalized by the end of July leading to transfer of funds from the STDF to the IPPC Secretariat..

# Update on Sri Lanka workshop (assessment of country preparedness)

Chin Karunaratne reported that the workshop to evaluate Sri Lanka’s readiness to implement the ePhyto system had proceeded very well. An overview of the ePhyto project and technical details were briefed to the workshop participants from the Department of Agriculture. The key officers of the Department are currently working with C. Karunaratne on developing a work plan to aid in understanding the business processes and required changes related to implementing an ePhyto Solution in Sri Lanka. A copy of this work plan will be provided to IPPC after completion.

It was noted that several business changes were required including changes/amendments to infrastructure, certificate fee and setting up a stakeholder database etc.  More details regarding these matters will be further detailed in the Country Report for Sri Lanka which will be finalised in future. A working group was established in Sri Lanka to support implementation of the generic ePhyto national system in the country. The action items discussed at the workshop have been finalised and circulated to working group members for further action.

C. Karunaratne also reported that Sri Lanka was keen to see integration with their single window system with custom operations, and industry access to the system to permit businesses to enter information related to export consignments.  He also pointed out that the field trip associated with the mission was very useful in helping to understand practical aspects associated with its import and export work flows in operation.

# Kenya International Phytosanitary Conference and the potential for an ePhyto side session - Josiah/Shane

Josiah Sayanda noted that an International Plant Health Conference will be held from the 12th- 16th September at KEPHIS headquarters in Nairobi September 2016. The Conference is intended to facilitate discussion on emerging in plant health issues. As such, it may prove to be a good opportunity to introduce delegates to the ePhyto Project and to advance outreach and understanding generally on ePhyto in the region. It was noted that the World Bank is undertaking trade facilitation projects in the African region and this may be an opportunity to leverage World Bank funding to support an ePhyto session at the Conference4. The Secretariat agreed to follow up with contacts at the World Bank.

# Any other business

Christian Dellis provided an overview of the work that he and Walter Alessandrini are doing with respect to harmonizing mapping. He noted that here are still lots of issues to address, in particular related to the re-export certificate.

It was also noted that a meeting of the PTC scheduled for 21st July would require rescheduling.

# Action items

|  | Action | Lead | Due Date |
| --- | --- | --- | --- |
|  | Completion of mapping related to phytosanitary certificate fields | C. Dellis | August 1 |
|  | Circulate report of Sri Lankan workshop | C. Karunaratne | August 1 |
|  | Contact the World Bank to see about support for ePhyto session at the September International Plant Health Conference, Nairobi, Kenya | S. Sela and C. Fedchock | July 15 |
|  | Finalize agreement between UNICC and IPPC to begin assessment of available technology for GENS/hub | C. Fedchock and V. Venkateswaran | July 15 |
|  | - Finalize STDF project plan | C. Fedchock and S. Sela | August 1 |