Report of the conference call of the IPPC ePhyto Project Technical Committee (PTC)

19 July 2016

Participants:

Walter Alessandrini (AR), Mostafa Abdelaziz (EG), Christian Dellis (US), Craig Fedchock, (IPPC Secretariat), Nico Horn (NL, Chair), Shashank Rai (UNICC), Josiah Syanda (KE), Venkat Venkateswaran (UNICC) and Shane Sela (IPPC Secretariat)

Members unable to attend:

Maoyu Chen (CN), Peter Neimanis (AU), and Kyu-Ock Yim (CPM Bureau)

# Review of previous action items

Items completed:

- Contact the World Bank to see about support for ePhyto session at the September  International Plant Health Conference, Nairobi, Kenya

- Finalize agreement between UNICC and IPPC to begin assessment of available technology for GENS/hub

Items carried forward:

- Completion of mapping related to phytosanitary certificate fields

- Circulate report of Sri Lankan workshop

- Finalize STDF project plan

# Update on status Standards and Trade Development Facility (STDF) project plan

The project plan has been reviewed by the STDF and a number of comments returned to the IPPC. Many of the comments were editorial, however, significant changes to the section describing capacity building efforts have been proposed. The IPPC Secretariat has addressed these comments and the document thoroughly reviewed by Nico Horn and Craig Fedchock.

The STDF proposed that the Project Advisory Committee review the plan before representation to the STDF. The plan was circulated to the PAC on July 18th with the expectation that comments would be returned to the Secretariat by July 22nd so that the document could be returned to the STDF by July 25th. It is unlikely that all comments will be received before the 25th and therefore more likely that the funding will be further delayed.

# Update on United Nations International Computing Centre (UNICC) - IPPC project arrangement

A project arrangement has been established with UNICC and the UNICC has commenced development of the specifications required for the generic ePhyto national system (GENS) and the hub. Once these have been defined they will be provided to the PTC for review.

The UNICC is working with the IPPC Secretariat to establish an initial project meeting to outline in more detail the UNICC work plan.

# Update on assessments in Sri Lanka, Samoa, Ghana, Ecuador

An assessment of Samoa has been agreed to by Samoan authorities for the week of August 22nd. An assessment of Ghana is similarly expected to occur in the week of October 24th. Technical documents supporting the assessments and developed for Sri Lanka have been shared with the ePhyto Project manager who will circulate them to the members.

# Kenya international phytosanitary conference and ePhyto side session

A side session on ePhyto has been proposed to coincide with the Kenya international phytosanitary conference planned for September 12-16th in Nairobi. The IPPC Secretariat has requested supporting funding to assist with the side session from the World Bank. Josiah Syanda will work with organizers to draft a proposal supporting the funding request for the side session.

# Other issues

Christian Dellis reminded members that a draft proposal on harmonization of mapping had been circulated to the PTC prior to its July 6th meeting and that no comments had been received. He was seeking their comments before proceeding further with harmonization work

# Action items

|  | Action | Lead | Due Date |
| --- | --- | --- | --- |
|  | Provide comments to harmonization document circulated by Christian Dellis | Members | July 29 |
|  | Circulate agenda and technical documents regarding assessments | S. Sela | July 22 |
|  | Circulate report of Sri Lankan workshop | C. Karunaratne | August 1 |
|  | Completion of mapping related to phytosanitary certificate fields | C. Dellis | August 15 |
|  | - Finalize STDF project plan | C. Fedchock and S. Sela | August 1 |