COMMISSION ON PHYTOSANITARY MEASURES

Strategic Planning Group

Update on DAI 1: Making trade safe by harmonizing electronic data exchange and the CPM Focus group on sustainable funding of the IPPC ePhyto Solution

(Prepared by the IPPC Secretariat and the Bureau representative for the DAI “Harmonization of Electronic Data Exchange” and the CPM FG on the sustainable funding of the IPPC ePhyto Solution)

The work programme on harmonization of electronic data exchange, now in delivery phase, aims at enabling countries’ National Plant Protection Organizations (NPPOs) to exchange the electronic equivalent of paper phytosanitary certificates or ePhytos in a safe, secure and efficient manner. This paper provides an update on ePhyto activities of the ePhyto Strategic Implementation Plan (SIP) 2024-2030, approved in 2024 at the 18th Session of the Commission on Phytosanitary Measures (CPM-18).

As of 30 September 2024, a total of 134 countries were registered to the IPPC ePhyto Hub including 54 through the Generic ePhyto National System (GeNS) and among of this, 92 were actively exchanging ePhytos. At the same date, more than seven million ePhytos have been successfully exchanged through the Hub by the active user countries (three million at the end of 2022 and five million at the end of 2023). The system currently processes around 200,000 certificates per month in production, with the capacity to process up to 100,000 certificates per day in the current configuration.

Collaboration and partnerships between the IPPC Secretariat and NPPOs, Regional Plant Protection Organizations (RPPOs), international organizations and the industry are key to ensure the adoption and the implementation of the IPPC ePhyto Solution, including the ePhyto Steering Group (ESG) and the United Nations International Computing Center (UNICC) who developed and continue to lead in developing technical aspects and enhancements of it.

Governance. During recent CPM meetings some contracting parties called for the creation of a governance structure to oversee the funding model and to provide strategic direction for the future of the IPPC ePhyto Solution. The Bureau at recent meetings considered how such governance requests could be addressed. At the June 2024 meeting, the Bureau considered three options namely 1) Bureau/Finance committee oversight (maintain status quo); 2) The ESG incorporates ePhyto Solution funding governance into its scope of activities, or 3) An alternative financial governance body or group is set up. Pointing out that the mandate of the FG for ePhyto sustainable funding had been extended for another year until CPM-19 (2025), the Bureau “agreed to maintain the status quo (option 1) and to reconsider establishing an alternative financial governance body or group (option 3) in a year’s time”.

Finance. Sustainable funding is necessary, not only for operating and maintaining the IPPC ePhyto Solution, but also to install new enhancements and developments so that ePhyto is able to respond to effectively to user country requests for enhanced functionality in the future. In this respect, the funding model prepared by the CPM Focus Group (FG) on sustainable funding of the IPPC ePhyto Solution and approved as a pilot at CPM-18 (April 2024) is an important step towards a business-as-usual status.

In accordance with the FAO Project Cycle, the establishment of the ePhyto Trust Fund is currently in the Appraisal and Approval stage (3rd out of 6 stages). The IPPC Secretariat has submitted all documentation to relevant FAO units and is working to make the trust fund operational as a matter of priority. FAO has given this Trust Fund the FAO Project symbol, which is: GCP/GLO/1304/MUL.

Letters to IPPC contracting parties informing them on the amount they (voluntarily) need to pay for the ePhyto solution for 2025-2026, as per CPM-18 decisions, will be sent upon the establishment of the ePhyto Trust Fund.

During the transitional pilot phase of the sustainable funding initiative, IPPC Secretariat is maintaining healthy financial balance for ePhyto activities. At the rate of current spending, as of October 2024, balances of ePhyto contributions can sustain maintenance and operations until the end of 2025. Currently, there are insufficient funds available for further enhancements of the IPPC ePhyto Solution.

Operations. The ESG meets virtually each month to discuss operational implementation of the IPPC ePhyto Solution. One development being discussed is that it increasingly appears that an exporter requesting the issuance of ePhytos may request that the ePhytos issued also to be forwarded to companies managing digital platforms transferring electronic trade documents such as electronic bills of lading, according to the blockchain technology. After consideration during several meetings, the ESG agreed in February 2024, to go forward with the project of allowing digital platforms to retrieve ePhytos based on exporter request and if this was enabled by the exporting country. At its June 2024 meeting, the Bureau considered the pros and cons of forwarding ePhytos to third-entity digital platforms and requested the secretariat to seek greater clarity as to the legal and financial implications as well as any unintended consequences of the proposal. The FAO Data Protection Unit does not see a significant data protection concern and a response is expected from the FAO Legal Office.

Country implementation. An ePhyto Africa Initiative is under development with stakeholders having shown interest in collaborating with the IPPC Secretariat to support ePhyto implementation at the national level across Africa. The Initiative aims to encourage and support African countries to adopt and implement the IPPC ePhyto Solution. Taking stock of (i) ePhyto implementation in Africa (40 out 54 African countries are not exchanging) and, (ii) the main challenges for ePhyto implementation (ePhyto adoption goes beyond technical connection to the Hub), stakeholders agreed on the following project impact for ePhyto implementation in Africa: “Reduction of costs and timelines for safe trade of plants and plant products on a sustainable basis (70% of countries)”. Beyond Africa, broad implementation of the IPPC ePhyto Solution is also facilitated with the contributions of the ePhyto Industry Advisory Group (IAG), the Global Alliance for Trade Facilitation (GATF), the World Bank and the Standards and Trade Development Facility (STDF).

International cooperation. A new STDF-funded project on electronic veterinary certification in Latin America and the Caribbean and implemented by the Inter-American Institute for Cooperation on Agriculture (IICA) has just started and will draw on the success of the IPPC ePhyto Solution. In addition, a concept note is under preparation between the World Customs Organization (WCO) and IPPC on “Enabling digital collaboration between Customs and NPPOs through data standardization”. In this respect, the ESG welcomed the potential collaboration between WCO and IPPC and highlighted that exchange of data between Customs and NPPOs should not imply modifications to the ePhyto data model.

Communication. The DAI brochure “Making trade safe by harmonizing electronic data exchange” was published in August 2024 on the FAO website and can be used for communication and advocacy for resource mobilization. The study on ePhyto cost/benefit analysis and impact on global trade is under finalization by the FAO Investment Centre in partnership with the European Bank for Reconstruction and Development; preliminary results will be presented during the SPG meeting.

Recommendations

The SPG is invited to:

provide feedback on preliminary results of the study presented by the FAO Investment Centre on trade ePhyto impacts;

note this update on ePhyto implementation.

CPM 2024/14 (SIP 2024-2030): https://www.ippc.int/en/publications/93058/

CPM-18 report: https://assets.ippc.int/static/media/files/publication/en/2024/05/CPM-18_Report_2024-05-15.pdf

CPM 2024/15_Rev1 (Funding of the IPPC ePhyto Solution): https://www.ippc.int/en/publications/93059/

ePhyto Africa Initiative stakeholders: African Continental Free Trade Area (AfCFTA), African Phytosanitary Council of the African Union (AU-IAPSC), Global Alliance for Trade Facilitation (GATF), ePhyto industry Advisory group (IAG), IPPC Secretariat, Standards and Trade Development Facility (STDF), TradeMark Africa (TMA) and United Nations International Computing Centre (UNICC).

STDF/PG/856 project: https://standardsfacility.org/PG-856

DAI 1 brochure: https://openknowledge.fao.org/server/api/core/bitstreams/3ed7e000-e2f3-4e28-966d-799619ef9cee/content