Commission on Phytosanitary Measures

# STRATEGIC PLANNING GROUP

ePhyto SOLUTION Status Update (October 2025)

(Prepared by the IPPC Secretariat)

1.  Background and status report

Implementing a global system for the production and exchange of electronic phytosanitary certificates (ePhyto) information is one of the first priority programs of the IPPC Development Agenda, under the IPPC Strategic Framework 2020-2030, and entails the following activities:

- Successfully establishing the IPPC ePhyto hub as the international system for the exchange of electronic phytosanitary certificate information.

- Completing the establishment of the IPPC generic ePhyto national system for the production, sending, and receiving of electronic phytosanitary certificate information.

- Where needed, supporting contracting parties in implementing the ePhyto hub and the generic ePhyto national system.

- Investigating the possible incorporation of other databases into the ePhyto hub or associating them with the electronic certification requirements.

- Establishing pilot projects for new or improved electronic systems.

- Establishing a sustainable funding model and implementing a transparent and efficient mechanism for resource mobilization to support of the ePhyto program.

- Revamp the PPC ePhyto Industry Advisory Group (IAG) to confirm the list of stakeholders and define their roles and engagement modalities;

- Organizing an initial series of workshops and meetings to actively involve this component in the governance process.

The IPPC Secretariat revised the ePhyto work plan and team structure to ensure the successful implementation of the above activities and objectives. This includes establishing a dedicated team, ensuring proactive and reliable project and budget management; launching initiatives to structure the implementation and solution roadmap; strengthening collaboration with stakeholders, implementing partners, industry and international organizations improving the governance operations and transparency.

The IPPC ePhyto Solution is constantly growing, with 96 countries exchanging live as of September 2025. The number of countries exchanging live is fluctuating due as some connections experience intermittent disruptions. The dedicated ePhyto team will support countries in achieving and maintaining live exchange by ensuring continuous capacity building and communication with participating NPPOs.

Update on the financial situation

A dedicated MDTF was established following the CPM’s request, with a total available amount of USD 1.5 million, which includes both contingency resources and voluntary contributions from participating countries. During CPM-19, it was agreed that each country would provide a voluntary annual contribution to support the implementation of the ePhyto work plan, for a total target of approximately USD 1.2 million. As of October 2025, 18 countries have contributed approximately USD 600,000, representing about 48% of the funds required to adequately cover the yearly work plan. The current available resources are allocated to cover only the maintenance and operational costs of the ePhyto Hub managed by UNICC, ensuring, at the present day, the system’s functionality and sustainability through 2027.

To ensure proper implementation and support, itis essential that the sustainability of the ePhyto Solution is maintained and contributions are collected regularly. Stable funding would allow the secretariat to respond effectively when needed. To achieve this objective, the IPPC Secretariat needs to secure more sustainable funding with the following key activities:

- Strengthen the funding model through a targeted communication plan to promote the benefits of ePhyto.

- Guide countries on their expected annual contributions and payment modalities, and update the yearly rate regularly to reflect changes in the number of countries onboarded and actively using the system (the current calculation is based on 2023 data).

- Gather support from regional representatives and ESG members in advocating for the needs of the contributions.

- Ensure transparency on service delivery, results, and associated costs by clearly outlining how resources are used and how outcomes are achieved and communicated.

2. Update on implementation activities

The IPPC ePhyto Solution was presented at the WTO public forum in September 2025, confirming the recorded success of the solution, the concrete and tangible benefits to plant trade, the potential for reuse of it for other exchanges, and to explore and maximize return in value for traders and national authorities.

During the last Bureau Meeting in June 2025, the IPPC secretariat presented the new initiatives aiming at structuring and monitoring the implementation of the ePhyto.

An implementation collaboration has been conducted with the Southern Africa region, as part of the STOSAR II project. The IPPC secretariat supported the regional office in delivering a regional workshop with the participation of the following countries: Angola, Botswana, Comoros, Democratic Republic of Congo (DRC), Eswatini, Lesotho, Malawi, Mauritius, Mozambique, Namibia, Seychelles, Zambia, and Zimbabwe. Most of these countries (excluding those actively working on their national systems), through their nominated administrators, received access to testing version of the system to support the 3 days of training and the national roll-out of the GeNS. Some of them are expected to go live soon by the end of the year.

While the workshop’s attendance, participation, and overall delivery are considered a success and an important step forward for Southern Africa region, it is important to plan for the implementation of ePhyto in all its phases. The workshop, although successful, is only a starting point and leaves countries with numerous additional tasks to complete.  Allocating adequate resources and budget is critical to carry out all the implementation steps, including: in-country training; assessment and redefinition of standard procedures and legal framework; the provision of additional equipment; the establishment of interoperability setup, and the fulfillment of additional requirements related to the connection with global partners already connected to the ePhyto HUB.

The IPPC Secretariat, based on various exchanges and experience, has identified the need to standardize ePhyto implementation as a clear priority, through a coordinated and structured approach. In this regard, the IPPC is developing a standardized methodology and a toolkit (the “Implementation Package”) to avoid uncoordinated implementation efforts. The package is getting fine-tuned in terms of composition, costing, and external dependencies before its publication for use by countries and partners implementing the ePhyto Solution.

The ePhyto Initiative for Africa is a consortium of partners – including the IPPC Secretariat, UNICC, the Inter-African Phytosanitary Council (AU-IAPSC) / African, Global Alliance for Trade Facilitation (GATF), Trademark Africa, The Standards and Trade Development Facility (STDF), and the International Seed Federation. The consortium works to ensure that efforts are complementary and not duplicated across the region. Implementation is structured to effectively deliver the required components through a coordinated, long-term approach.

A first project funded by SIDAand managed by GATF has recently been launched, covering 6 countries in the Africa and aiming to support the implementation of ePhyto. Regular meetings have been initiated between the IPPC Secretariat and GATF, to collaborate on implementation, strengthen the standardization of activities, and ensure a global and open approach.

An additional implementation assessment has been initiated for some Caribbean Islands, funded by FAO Investment Center. The 1st phase focuses on identifying, analyzing, and proposing solution options to address interoperability needs across different government systems in the area. Initial discussions have highlighted the importance of collaboration with other partners, such as WCO and UNCTAD, to explore the development of connections between their Single Window and Customs (ASYCUDA) systems and the ePhyto Hub.

In relation to the above, it is worth noting the case of the Bahamas, as they use the GeNS and will continue using it for the phytosanitary certification. However, by leveraging the “Channel” feature of the HUB, they are testing the synchronization of issued and received certificates with the national single window system. The finalization of the implementation would be an important milestone for the ePhyto solution and could serve as a model to further promote interoperability in other countries where multiple national systems need to be connected.

Several additional implementation initiatives are currently under discussion, including ad-hoc support to countries preparing to connect to the ePhyto Hub, such as Turkey, Moldova, Guyana, the Bahamas, and others.

3. Update on implementation monitoring

Implementation monitoring is intended as the monitoring of the exchanges between countries already connected to the ePhyto HUB, in terms of usage, errors, and specific requirements.

The needed reports are ready to help identify countries and usage patterns that may require support. However, carrying out proper monitoring requires additional and stronger engagement from regional representatives and ESG members. Organizing virtual regional workshops on ePhyto could help share updates, gather feedback from countries, address questions, and plan support activities. Regional representatives would further enhance communication and support the review and guidance of the ePhyto Solution roadmap.

4. Update on new developments: the Solution Roadmap

As part of the regular maintenance, technical updates have been released for both the GeNS and the ePhyto Hub. Specifically, a release of the HUB that is planned to go live during October will have two small improvements, decided within the ESG meeting, to improve the harmonization and validation of packaging codes and reference of original certificates in the re-export.

In relation to the above, it is critical that the ePhyto perspective is also included in the discussion of ISPM revisions, as the forward thinking on technical implications or opportunities may optimize the revision of the standard.

As indicated above, the current budget constraints do not allow for the allocation of additional funds for further enhancements to the solution, although some of them are increasing in priority and may need to be addressed very soon, such as the mixed commodities support, already presented in the last bureau meeting and is currently being fine-tuned in collaboration with ESG members (see below, appendix 1 for the updated backlog of enhancements).

Similarly, the initiatives related to other exchanges have been progressing slowly, with the enabling, in the last period, the test between the US and the EU on the exchange of dairy food certifications.

With the contribution of New Zealand and the collaboration of US and EU, the study on the harmonization of additional declarations is nearing completion. It consolidates the existing context analysis, defines a target solution, and different stages and options for implementation, potential development, and recurring costs, as well as the expected benefits. A dedicated presentation will be shown at the meeting, and all possible improvements are detailed in Appendix 1.

5. Suggestions on governance

The IPPC ePhyto Solution is governed by ESG, composed of 7 regional representatives (one for each), one CPM Bureau member, and the ePhyto Product Team (IPPC Secretariat).

The ESG has been, over the years, a group of people working together to move the solution from its inception to the maturity and adoption that we see today. However, in the last period, the ESG has been struggling to record full participation and commitment.

The proposals below are made to improve ePhyto’s governance, starting from the ESG as the first decision-making group:

| Proposed Action | Expected Results |
| --- | --- |
| Increase the ESG group by having 2 country representatives for each region | Improve the participation and contribution to ESG meetings and activities. Facilitate more effective regional coordination, improve the flow of information, and promote consistent dissemination of ePhyto-related updates. |
| Organize specialized ePhyto virtual meetings in regions | With the above increased capacity and the support of the IPPC Secretariat, reach as many countries as possible, collaborate on the implementation, monitoring and support, gather feedback from countries, clarify questions, and avoid unilateral assessments. |

While the increased capacity of the ESG will help the ePhyto Solution strengthen and maintain its connections with countries, there is a need to review and further structure the participation of industry associations in the governance, in order to bring the industry perspective and support the implementation and development of ePhyto.

Recommendations

The SPG is invited to:

Note the IPPC ePhyto Solution unsustainable financial situation.

Note the roadmap on IPPC ePhyto Solution activities.

Discuss options to improve the funding model and ePhyto governance.

Appendix 1: Extract of backlog

Below is an extract of changes that have been requested, in some cases also estimated and pending allocation of funds.

In this list are not present fixes, maintenance upgrades, security patching, technical optimizations, and everything that is considered part of the regular maintenance of the solution.

Table 1. Extract of backlog

| Area | Title | Description | Complexity and Technical Considerations | Status | Impact | Estimated Cost (ePhyto Solution) |
| --- | --- | --- | --- | --- | --- | --- |
| ePhyto Harmonization | Mixed Commodities | Formalize in the ePhyto mapping document and the way mixed commodities are described. | The UNCEFACT schema does not support clearly this, the impact is high | Discussed several times in the ESG meetings. An implementation proposal is agreed | All solution components and connected systems | 100k |
|  | Non-compliancy notifications | The HUB already support a first version of the SPS Acknowledgment to digitalize the response from countries, specifically when the shipment or the received documents need changes or have issues at the point of entry. While this is not fully adopted by the systems, the ESG is proposing the use of the document also for notifications when a phytosanitary certificate is not present. | Enhance the current definition and documentation, enhance the HUB validation, enhance the GeNS support, organize communication and roll-out to countries | Discussed at ESG, under finalization of the intervention | HUB and GeNS, low impact at optional to be implemented by countries | 32k |
| GeNS | Embedded Reporting | As per initial requirements, the GeNS has been developed to support data extractions only, some graphical information has been developed but it is not responding to a more flexible reporting tool for the countries to build reports, save them and schedule the running and receiving of the information. The enhancement is proposed to adopt a reporting component to be embedded in the user interface and enhance the backend to provide such capabilities in terms of information available for the end users (NPPO administrators) The enhancement will require a license for the reporting component used in the interface. The creation of the data warehouse tables / database to support dataset definition and queries with the relevant ETL procedures As part of roll-out the GeNS should offer pre-built standard reports, manuals for the final users on how to use the reporting tool. |  | to be discusssed in the ESG | High | 100k + additional recurring infra costs (~1200 monthly) |
| ePhyto Solution | Include the HS codes in the harmonization | Similarly to what has been done for the UNLOCODE include the HS codes in the harmonization as we can see increased demand and usage to prevent bilateral or unilateral implementations. | find the correct source of truth, implement the first import and regular updates, include the data in the GeNS reference data as read only and associate it to the plant eppo database | to be discussed in the ESG | medium | 50k |
| ePhyto Harmonization | review of the in use packaging list and comparison with the offcial list | The UNCFACT schema allows a larger list of packaging codes, which enable countries to pick codes that may be not correspond to the proposed IPPC list. | introducing a validation error may be stopping countries from proposing new entries | to be discussed in the ESG after the preliminary analysis | low | TBD |
| Country Response | use the country response / spsacknowledge for non-compliancy notifiications | The exchanges and schema are already defined, currently available as feature only in GeNS would require a small revision and updated implementation guidance. | to be assessed | to be discusssed in the ESG | low | TBD |
| GeNS Documentation | update and translate GeNS users manuals and training platform | The current manuals and e-learning modules are not up to date and available in all languages. Additionally, an opportunity to save on running costs by migrating them to the existing FAO e-learning platform. | elearning platform and modules composition tools | to be discusssed in the ESG | low | TBD |
| GeNS | Non-commercial certificates | Introduce a new workflow reusing the existing one to separate and optimize the issuing of the Non-Commercial certificates with the following main functionalities and revisions: Review the creation of Non-Commercial ePhyto with the aim of performing all the different steps (drafting, inspection, and issuing) in the same location, with a single authorizing officer Limit the use of commodities and related details to a predefined white-list that must be managed by each country independently (NPPO Admin reference data) Design the certificate to include the inspection and issuing screens to facilitate a single authorizing officer performing all the issuing steps. Reduce the certificate screens to remove unnecessary elements such as (Attachments, re-export options, distinguishing marks, Applicant, etc) Summarize the billing steps to a single payment confirmation step with issuing a receipt with the traveler's details and the standard fees applied. Review the incoming Non-Commercial ePhyto to support the splitting of responsibilities in the import inspection processes. The country response will not be needed in the import process. On the import Non-Commercial flag, today not exchanged with the ePhyto XML, A proposal will be drafted for the ePhyto ESG to approve the addition to the existing mapping and facilitate, in the future, the import distinction on commercial/non-commercial inspections. The application will be enhanced with the support, although potentially not be sent from the exporting country. |  | to be discusssed in the ESG | High | 50k for the ePhyto and hub modifications 350k-450k for the implementation in GeNS Will need to be re-evaluated after a first design phase is executed |
| GeNS Traceability | Treatment Providers | Register and maintain Treatment Providers for the country Record audit results, performed by the NPPO on each registered Treatment provider Associate the treatment provider in the certificate request for the internal use of the NPPO during the drafting, inspection and issuing of the phytosanitary certificate |  | to be discusssed in the ESG | Low | TBD |
| GeNS Traceability | Growers | Register and maintain Growers for the country Record audit results, performed by the NPPO on each registered Grower Associate the Growers in the certificate request for the internal use of the NPPO during the drafting, inspection and issuing of the phytosanitary certificate Record failures during inspections and alert the NPPO staff on recurring rejections during inspections (with the aim at suspending the Grower) |  | to be discusssed in the ESG | Low | TBD |
| GeNS Traceability | Inspection Facilities | Register and maintain Inspection Facilities for the country Record audit results, performed by the NPPO on each registered Inspection Facility Associate the Inspection Facility in the certificate request for the internal use of the NPPO during the drafting, inspection and issuing of the phytosanitary certificate |  | to be discusssed in the ESG | Low | TBD |
| GeNS Traceability | Protocol Markets | Create and maintain association between Importing Country, Commodities, Growers, Treatment providers and Inspection Facilities Allow the creation of the certificate request to select the relevant protocol market, to fulfill the required information in the certificate |  | to be discusssed in the ESG | Low | TBD |
| ePhyto | Validity Period | include in the ePhyto a validity period, this could be optional and used only when needed by the exporting country to limit the validity |  | to be discusssed in the ESG | Medium | TBD |
| GeNS | Rexport from multiple incoming certificates in the GeNS | build functionality to copy into a draft certificate request from an incoming import certificate |  | to be discusssed in the ESG | High | TBD |
| GeNS | Import inspection dispatcher | allow for organizing/assigning to offices/inspectors the incoming certificates |  | to be discusssed in the ESG | Medium | TBD |
| GeNS | Issuing notifications | allow officers to notify to registered consignees the issued certificate, using the PDF version and the destination email address (this could be part of the certificate request and confirmed at issuing time) |  | to be discusssed in the ESG | Medium | TBD |
| ePhyto Solution | Collaboration Space | A general and organized by topic forum space for the community to collaborate, moderated by regional and ippc, with registration approval and/or inclusion of HUB and GeNS administrators | could be implemented under the elearning tool platform | to be discusssed in the ESG | Low | TBD |
| GeNS | Commodity name selection | Improve the automatic selection of botanical names as the common name is entered in the system to simplify and speed up the data entry - Implement type ahead search on the common name with the option to select the entries - Optimize the solution with local database to support fast searches locally and not impact memory and server load |  | to be discusssed in the ESG | Medium | 30k |
| GeNS | Place of Inspection | Provide an official and approved standard list, maintained by the NPPO admin, that can be used to fill in the exporter and/or the certificate as a selection list instead of typing from scratch |  | to be discusssed in the ESG | Low | 10k |
| GeNS | Inspection Report | Enhance the system to produce the inspection report, in a printable format and with the option of sending it to the exporter address with the results of the inspection and optionally including the produced bill too Allow the inspector to add attachments as supplemental material of the inspection (ie photos of contaminated products or copy of Quarantine Direction) |  | to be discusssed in the ESG | Medium | 30k (will impact storage costs too) |
| GeNS | Multiple Inspections | As the first inspection is performed and returned to the exporter, the system must be able to retain the previous inspection and leave the user to record a subsequent result. All the recorded inspections must be visible for consultations and reporting |  | to be discusssed in the ESG | High | 30k |

The Swedish Interrnational Development Cooperation Agency

https://en.wikipedia.org/wiki/Interoperability

Follow the link for the composition, TORs, and the ESG material: https://www.ippc.int/en/ephyto/ephyto-steering-group/